DESIGNORBITBD

OPERATIONS MANUAL

Agency Operating System & Employee Training Guide

Version 1.0 — A4 Print Edition

কর্মী প্রশিক্ষণ • ক্লায়েন্ট ডেলিভারি • মান নিয়ন্ত্রণ • দীর্ঘমেয়াদি রেফারেন্স

DOBD-OM-001

# ডকুমেন্ট কন্ট্রোল

| ফিল্ড | মান |
| --- | --- |
| ডকুমেন্টের নাম | DesignOrbitBD Operations Manual |
| ডকুমেন্ট কোড | DOBD-OM-001 |
| সংস্করণ | 1.0 |
| প্রকাশের তারিখ | 29 July 2026 |
| মালিক | DesignOrbitBD Management |
| অনুমোদনকারী | [CEO/Managing Director] |
| রিভিউ সাইকেল | প্রতি ৬ মাস অথবা বড় প্রক্রিয়া পরিবর্তনের পর |
| গোপনীয়তা | Internal Use / Approved Client Delivery |

ব্যবহারবিধি

প্রতিটি কর্মী তার ভূমিকার SOP, checklist এবং KPI বুঝে স্বাক্ষর করবে। কোনো প্রক্রিয়া পরিবর্তন হলে Change Log-এ নথিভুক্ত করে নতুন সংস্করণ প্রকাশ করতে হবে।

# সূচিপত্র

সূচিপত্র দেখতে Word-এ Ctrl+A চাপুন, তারপর F9 চাপুন।

নোট: PDF-এ অধ্যায়গুলো ধারাবাহিকভাবে সাজানো আছে। Word ফাইলে Ctrl+A → F9 চাপলে স্বয়ংক্রিয় সূচিপত্র আপডেট হবে।

# ম্যানুয়ালটি কীভাবে ব্যবহার করবেন

নতুন কর্মী প্রথম সপ্তাহে অধ্যায় ১, ২, ৩, ৫ এবং নিজ ভূমিকার SOP পড়বে।

প্রজেক্ট শুরু হলে Project Manager অধ্যায় ৪-এর lifecycle এবং সংশ্লিষ্ট checklist অনুসরণ করবেন।

ক্লায়েন্টের সঙ্গে প্রতিটি সিদ্ধান্ত লিখিতভাবে নথিভুক্ত করতে হবে।

Quality Gate পাস না করলে কাজ পরবর্তী ধাপে যাবে না।

প্রতিটি মাসে KPI Dashboard ও রিপোর্ট টেমপ্লেট ব্যবহার করে performance review হবে।

আইনগত চুক্তি, কর, গোপনীয়তা ও পেমেন্ট শর্ত স্থানীয় পেশাদারের মাধ্যমে যাচাই করতে হবে।

গুরুত্বপূর্ণ সীমা

এই manual operational standard নির্ধারণ করে; এটি আইনগত, কর বা তথ্য-নিরাপত্তা পেশাদারের পরামর্শের বিকল্প নয়। Contract, NDA, refund এবং privacy text ব্যবহারের আগে অনুমোদিত আইনজীবী দ্বারা পর্যালোচনা করুন।

# অধ্যায় 1

# কোম্পানি ভিত্তি ও অপারেটিং নীতি

এই অধ্যায়ের উদ্দেশ্য

DesignOrbitBD কী, কীভাবে সিদ্ধান্ত নেয়, কোন মূল্যবোধে কাজ করে এবং কোন সেবাগুলো কী মানে প্রদান করে—তা নির্ধারণ করা।

## ১.১ কোম্পানি পরিচিতি

DesignOrbitBD একটি বাংলাদেশভিত্তিক ডিজিটাল এজেন্সি, যার মূল সেবা WordPress website, custom web development, UI/UX ও branding এবং digital marketing। প্রতিষ্ঠানটি process-driven delivery, measurable quality এবং দীর্ঘমেয়াদি client relationship-কে অগ্রাধিকার দেবে।

## ১.২ Vision, Mission ও Promise

| উপাদান | প্রস্তাবিত বিবৃতি |
| --- | --- |
| Vision | বাংলাদেশের ব্যবসাগুলোর জন্য বিশ্বাসযোগ্য, ফলাফলমুখী ও বিশ্বমানের ডিজিটাল অভিজ্ঞতা তৈরি করা। |
| Mission | স্পষ্ট প্রক্রিয়া, ভালো নকশা, নিরাপদ প্রযুক্তি এবং দায়িত্বশীল সাপোর্টের মাধ্যমে ব্যবসার ডিজিটাল বৃদ্ধি ত্বরান্বিত করা। |
| Brand Promise | Clear process. Reliable delivery. Measurable improvement. |
| Positioning | Business-focused web partner — শুধু website vendor নয়। |

## ১.৩ Core Values

| মূল্যবোধ | আচরণগত মান |
| --- | --- |
| Clarity | scope, deadline, ownership ও risk স্পষ্ট রাখা। |
| Accountability | যে কাজের owner, সে status ও outcome-এর দায় নেবে। |
| Quality by Process | শেষে পরীক্ষা নয়; প্রতিটি ধাপে quality gate। |
| Client Respect | সময়, তথ্য, বাজেট ও ব্যবসায়িক লক্ষ্যকে সম্মান করা। |
| Security First | password, access, backup ও data handling-এ ন্যূনতম নিরাপত্তা মান বজায় রাখা। |
| Continuous Improvement | post-project review থেকে SOP উন্নত করা। |

## ১.৪ Service Portfolio

| সেবা | Scope | প্রধান প্রক্রিয়া | ডেলিভারেবল |
| --- | --- | --- | --- |
| WordPress Website | Business, portfolio, blog, ecommerce, landing page | Discovery → Design → Build → QA → Launch | Live site, admin training, handover |
| Custom Web Development | Custom portal, dashboard, integration, web app | Requirements → Architecture → Sprint delivery → QA | Codebase, deployment, documentation |
| UI/UX & Branding | Research, wireframe, UI, prototype, brand identity | Discovery → Concept → Design system → Approval | Editable source, guideline, assets |
| Digital Marketing | SEO, content, campaign, analytics, social media | Audit → Strategy → Execution → Report | Monthly report, campaign assets, insights |

## ১.৫ Business Rules

Signed approval বা documented acceptance ছাড়া production কাজ শুরু হবে না।

নির্ধারিত advance payment না পাওয়া পর্যন্ত project slot confirmed নয়।

Scope change লিখিত change request, impact estimate ও client approval ছাড়া কার্যকর নয়।

সব গুরুত্বপূর্ণ access company-controlled password manager বা approved secure channel-এ রাখতে হবে।

Client asset হারিয়ে যাওয়া রোধে intake-এর সময় backup copy রাখতে হবে।

Verbal instruction meeting note/WhatsApp/email summary দিয়ে confirm করতে হবে।

## ১.৬ সিদ্ধান্ত গ্রহণের স্তর

| সিদ্ধান্ত | প্রস্তাবকারী | অনুমোদনকারী | নথি |
| --- | --- | --- | --- |
| Pricing exception | Sales/PM | CEO/Director | Pricing approval note |
| Deadline change | PM | Client + Operations Lead | Revised project plan |
| Scope change | PM/Lead | Client | Change Request |
| Production deployment | Developer | QA + PM | Launch checklist |
| Refund/credit | PM/Finance | CEO/Director | Approval record |
| Critical security response | Technical Lead | CEO + Client | Incident report |

# অধ্যায় 2

# সংগঠন, ভূমিকা ও দায়িত্ব

এই অধ্যায়ের উদ্দেশ্য

কোন কাজ কে করবে, কে অনুমোদন করবে এবং কীভাবে accountability নির্ধারিত হবে—তা স্পষ্ট করা।

## ২.১ প্রস্তাবিত টিম কাঠামো

CEO/Managing Director

Operations/Project Manager

Sales & Client Success

UI/UX & Brand Designer

WordPress Developer

Custom Web Developer

QA & SEO Specialist

Content & Digital Marketing Specialist

Finance/Admin Support

## ২.২ Role Cards

### CEO / Managing Director

দিকনির্দেশনা, বড় চুক্তি, ঝুঁকি ও final escalation।

| মূল দায়িত্ব | KPI |
| --- | --- |
| Quarterly goals নির্ধারণ, pricing exception অনুমোদন, key client relationship, hiring approval | Revenue growth, client retention, gross margin, strategic initiatives |

### Project Manager

scope, schedule, communication এবং delivery ownership।

| মূল দায়িত্ব | KPI |
| --- | --- |
| kickoff, task assignment, status report, risk log, approval tracking | on-time delivery, scope variance, client satisfaction, rework rate |

### Sales & Client Success

qualified lead থেকে signed project এবং ongoing relationship।

| মূল দায়িত্ব | KPI |
| --- | --- |
| lead qualification, discovery call, proposal, follow-up, renewal | conversion rate, sales cycle, proposal win rate, renewal rate |

### UI/UX & Brand Designer

usable, consistent এবং business-aligned visual solution।

| মূল দায়িত্ব | KPI |
| --- | --- |
| research, wireframe, UI system, prototype, handoff | approval cycle, design defect rate, component reuse, deadline adherence |

### WordPress Developer

approved designকে stable, responsive WordPress site-এ রূপান্তর।

| মূল দায়িত্ব | KPI |
| --- | --- |
| setup, theme/child theme, build, plugin config, optimization | QA pass rate, performance target, bug leakage, security checklist |

### Custom Web Developer

maintainable, tested এবং documented custom solution।

| মূল দায়িত্ব | KPI |
| --- | --- |
| architecture, coding, review, testing, deployment | defect density, test coverage target, release reliability, documentation quality |

### QA & SEO Specialist

functional quality, accessibility baseline, on-page SEO ও launch readiness।

| মূল দায়িত্ব | KPI |
| --- | --- |
| test plan, cross-device test, SEO audit, bug verification | escaped defects, critical SEO issues, retest cycle, launch pass rate |

### Content & Marketing

brand-consistent content এবং measurable campaign execution।

| মূল দায়িত্ব | KPI |
| --- | --- |
| content plan, copywriting, publishing, campaign report | organic traffic, lead contribution, content completion, engagement |

### Finance/Admin

invoice, collection, expense, document retention ও admin compliance।

| মূল দায়িত্ব | KPI |
| --- | --- |
| invoice, payment record, vendor record, filing | receivable days, record accuracy, document completeness, cash visibility |

## ২.৩ RACI — Website Project

| কাজ | CEO | PM/Sales | Designer | Developer | QA/SEO | Finance |
| --- | --- | --- | --- | --- | --- | --- |
| Lead qualification | A | R | C | I | I | I |
| Requirement & scope | C | R/A | C | C | C | I |
| Proposal & contract | A | R | C | I | I | C |
| Wireframe/UI | I | A | R | C | C | I |
| Development | I | A | C | R | C | I |
| QA/SEO | I | A | C | C | R | I |
| Launch approval | C | A | I | R | R | I |
| Invoice/collection | A | C | I | I | I | R |

RACI অর্থ

R = Responsible, A = Accountable, C = Consulted, I = Informed। প্রতিটি task-এর একজন মাত্র Accountable owner থাকবে।

# অধ্যায় 3

# Brand Guidelines

এই অধ্যায়ের উদ্দেশ্য

DesignOrbitBD-এর logo, color, typography, imagery, voice এবং document presentation-এর জন্য একটি consistent baseline নির্ধারণ করা।

## ৩.১ Brand Essence

| দিক | নির্দেশনা |
| --- | --- |
| Personality | Modern, reliable, intelligent, clear, energetic |
| Primary audience | Bangladesh SMEs, startups, professionals, ecommerce ও service businesses |
| Voice | সহজ, আত্মবিশ্বাসী, প্রমাণভিত্তিক, অতিরঞ্জনহীন |
| Visual idea | Orbit = coordinated process around client business goals |

## ৩.২ Provisional Color System

| Token | HEX | ব্যবহার |
| --- | --- | --- |
| Orbit Navy | #0B1F3A | Logo, heading, footer, trust |
| Orbit Blue | #1769FF | Primary CTA, link, active state |
| Orbit Cyan | #20C4F4 | Highlight, illustration, data visualization |
| Orbit Purple | #6C4EFF | Accent, premium/innovation |
| Surface Light | #F3F7FC | Section background, cards |
| Text Dark | #172033 | Body text |
| Success | #1A9B65 | Success state |
| Warning | #F59E0B | Attention |
| Danger | #D64545 | Error/critical |

Brand Approval Note

এই color palette আগের project direction (Blue, Cyan, Purple, Navy, White) ভিত্তিক provisional system। Final logo/source file অনুমোদনের পরে exact HEX ও logo clear-space update করতে হবে।

## ৩.৩ Typography

| ব্যবহার | প্রস্তাবিত ফন্ট | Fallback | মান |
| --- | --- | --- | --- |
| English heading | Manrope | DejaVu Sans / Arial | Bold, concise |
| English body | Inter | DejaVu Sans / Arial | Readable 16–18px web |
| Bangla | Noto Sans Bengali | Noto Serif Bengali | Readable line height 1.5–1.7 web |
| Documents | Noto Sans Bengali | DejaVu Sans | 10–11pt body, 15–22pt heading |

## ৩.৪ Logo Usage Rules

Primary logo light background-এ; white/reversed logo dark background-এ ব্যবহার করুন।

Logo-এর চারপাশে অন্তত logo symbol-এর 0.5× সমপরিমাণ clear space রাখুন।

Logo stretch, skew, shadow, random gradient বা color পরিবর্তন করবেন না।

ছোট আকারে tagline বাদ দিয়ে icon/wordmark ব্যবহার করুন।

সব export: SVG, PDF, PNG transparent, black, white, favicon এবং social avatar।

Tagline-এ spelling final brand approval অনুযায়ী ঠিক করুন; “Webd Designs” ব্যবহার না করে অনুমোদিত tagline ব্যবহার করুন।

## ৩.৫ Voice & Copy Rules

| করুন | করবেন না |
| --- | --- |
| “আপনার business goal অনুযায়ী solution” | “আমরাই সেরা” ধরনের প্রমাণহীন দাবি |
| সুনির্দিষ্ট deliverable ও timeline | অস্পষ্ট “সবকিছু করে দেব” |
| সহজ বাংলা + প্রয়োজনীয় English term | অতিরিক্ত technical jargon |
| পরিমাপযোগ্য ফলাফল | Guaranteed ranking/sales প্রতিশ্রুতি |

## ৩.৬ Image & Icon Style

Real business context, clean device mockup এবং authentic team/client visuals অগ্রাধিকার।

একই icon family ব্যবহার করুন; stroke width consistent রাখুন।

Stock image ব্যবহার করলে license record রাখুন।

Website image AVIF/WebP; source master high resolution-এ সংরক্ষণ করুন।

Alt text decorative না হলে উদ্দেশ্য বর্ণনা করবে।

# অধ্যায় 4

# Client & Project Lifecycle

এই অধ্যায়ের উদ্দেশ্য

Lead থেকে support পর্যন্ত একটি repeatable workflow, approval system, communication standard এবং quality gate তৈরি করা।

## ৪.১ End-to-End Lifecycle

| পর্যায় | মূল আউটপুট | Owner | Gate |
| --- | --- | --- | --- |
| 1. Inquiry | Lead record, initial response | Sales | Qualified / Not qualified |
| 2. Discovery | Business goal, audience, scope | Sales + PM | Discovery summary |
| 3. Proposal | Scope, timeline, price, assumptions | PM/Sales | Approved proposal |
| 4. Contract & Payment | Agreement, advance, access policy | CEO/Finance | Project confirmed |
| 5. Kickoff | Team, plan, communication | PM | Kickoff minutes |
| 6. UX/UI | Sitemap, wireframe, UI, approval | Designer | Design sign-off |
| 7. Development | Build, content integration, internal review | Developer | Staging release |
| 8. QA & Client Review | Functional, responsive, SEO, revision | QA + PM | Launch approval |
| 9. Launch | Backup, deploy, DNS, monitoring | Developer + QA | Live website |
| 10. Handover & Support | Training, credentials, warranty, maintenance | PM | Closure pack |

## ৪.২ Communication Standard

Initial inquiry response: business hours-এ ৪ working hours-এর মধ্যে।

Active project status: অন্তত সপ্তাহে একবার; high-risk project-এ দুইবার।

Meeting শেষে ২৪ ঘণ্টার মধ্যে summary, decisions, owner ও due date পাঠানো।

Client feedback একটি consolidated list/board-এ সংগ্রহ করা।

Urgent issue severity অনুযায়ী acknowledge: Critical 1h, High 4h, Normal 1 business day।

Scope, deadline বা payment impact আছে—এমন সিদ্ধান্ত verbal থাকবে না।

## ৪.৩ Core SOP: Inquiry to Kickoff

| বিষয় | বিবরণ |
| --- | --- |
| Process Owner | Sales / Project Manager |
| Trigger | নতুন inquiry পাওয়া |
| Inputs | Contact, business context, requested service |
| Outputs | Qualified lead, proposal, confirmed project |
| Target SLA | Proposal 2–3 business days after complete discovery |

### ধাপসমূহ

CRM-এ lead record তৈরি করুন এবং source লিখুন।

প্রথম response-এ acknowledgement, discovery questions এবং call option দিন।

Budget, authority, need, timing এবং fit যাচাই করুন।

Discovery summary client-কে confirm করান।

Scope, exclusions, timeline, milestone, revision এবং payment termsসহ proposal তৈরি করুন।

Approval হলে contract/NDA এবং advance invoice পাঠান।

Payment ও signed document পাওয়ার পর project ID, folder এবং kickoff meeting তৈরি করুন।

### Quality Gates

Client goal লিখিতভাবে confirmed

Scope এবং exclusion স্পষ্ট

Payment terms approved

Project owner assigned

Kickoff minutes saved

## ৪.৪ Change Request Control

| বিষয় | বিবরণ |
| --- | --- |
| Process Owner | Project Manager |
| Trigger | Approved scope-এর বাইরে request |
| Inputs | Request description, current scope, timeline |
| Outputs | Approved/rejected change with impact |
| Target SLA | Impact response within 1–2 business days |

### ধাপসমূহ

Request log করুন এবং request-এর exact acceptance criteria লিখুন।

Design, development, content, cost ও deadline impact estimate নিন।

Change Request form client-কে পাঠান।

Written approval এবং প্রয়োজনীয় payment ছাড়া কাজ শুরু করবেন না।

Project plan, task board এবং status report update করুন।

### Quality Gates

CR number assigned

Cost/timeline impact approved

Original scope preserved

Invoice/payment status recorded

## ৪.৫ Revision Policy Baseline

Revision মানে approved direction-এর মধ্যে adjustment; নতুন page/feature নয়।

এক round-এ consolidated feedback দিতে হবে।

Content delay হলে timeline shift হতে পারে।

Approved design development-এর পরে layout change change request হিসেবে গণ্য হতে পারে।

Minor bug correction revision নয়; defect warranty-এর অংশ।

# অধ্যায় 5

# Website Delivery Standards

এই অধ্যায়ের উদ্দেশ্য

WordPress ও custom web project শুরু থেকে launch পর্যন্ত technical ও operational standard নির্ধারণ করা।

## ৫.১ Discovery & Requirement Baseline

### Discovery Checklist

| ✓ | পরীক্ষার বিষয় | নোট |
| --- | --- | --- |
| ☐ | Business objective ও success metric |  |
| ☐ | Target audience/persona |  |
| ☐ | Primary CTA |  |
| ☐ | Required pages |  |
| ☐ | Features/integrations |  |
| ☐ | Content owner ও availability |  |
| ☐ | Competitor/reference sites |  |
| ☐ | Brand assets |  |
| ☐ | Domain/hosting status |  |
| ☐ | SEO migration requirement |  |
| ☐ | Legal pages/consent requirement |  |
| ☐ | Timeline, budget ও approval authority |  |

## ৫.২ Information Architecture

Sitemap business goal ও user journey-এর ভিত্তিতে তৈরি হবে।

প্রতিটি page-এর primary intent এবং CTA থাকবে।

Navigation label সহজ ও familiar হবে।

Critical content 3 clicks-এর মধ্যে reachable রাখা।

Ecommerce/catalog হলে category, filtering ও search behavior document করা।

## ৫.৩ UI/UX Workflow

| বিষয় | বিবরণ |
| --- | --- |
| Process Owner | UI/UX Designer |
| Trigger | Approved sitemap/brief |
| Inputs | Brand assets, content priorities, references |
| Outputs | Approved responsive design + design system |
| Target SLA | Homepage concept 3–5 business days; full UI based on scope |

### ধাপসমূহ

User flow ও page hierarchy সংজ্ঞায়িত করুন।

Low-fidelity wireframe-এ content priority ও CTA স্থাপন করুন।

Design tokens, grid, type scale, buttons ও components তৈরি করুন।

Homepage high-fidelity concept তৈরি করে internal review নিন।

Client feedback consolidated করে revision round সম্পন্ন করুন।

Desktop, tablet এবং mobile behavior document করুন।

Developer handoff-এ states, spacing, assets ও interaction note দিন।

### Quality Gates

Text contrast readable

Primary CTA prominent

Mobile navigation defined

All key states present

Client approval documented

## ৫.৪ WordPress Build Standard

| বিষয় | বিবরণ |
| --- | --- |
| Process Owner | WordPress Developer |
| Trigger | Approved design + content readiness |
| Inputs | Staging, admin access, approved UI, plugin list |
| Outputs | Responsive staging website |
| Target SLA | Based on project plan |

### ধাপসমূহ

Staging environment, SSL এবং backup configure করুন।

Approved theme/child theme ব্যবহার করুন; production-এ direct core edit করবেন না।

Global colors, fonts, spacing ও reusable components আগে configure করুন।

Page build করুন এবং semantic heading order বজায় রাখুন।

Forms, email routing, spam protection ও confirmation message test করুন।

Images optimize, lazy load এবং alt text integrate করুন।

Caching/performance setup করুন; incompatible plugin কম রাখুন।

Role-based admin access এবং strong credentials configure করুন।

Internal QA-এর আগে placeholder/dummy content সরান।

### Quality Gates

No console errors

Responsive pass

Forms delivered

Backup works

Admin UX documented

Critical plugin licenses recorded

## ৫.৫ Custom Development Standard

Architecture decision, environment, dependency এবং deployment process README-তে লিখুন।

Version control বাধ্যতামূলক; protected main branch এবং review process রাখুন।

Secrets source code-এ নয়; environment variables/secret manager ব্যবহার করুন।

Input validation, authentication, authorization এবং error handling design করুন।

Database migration versioned হবে; production change reversible করার পরিকল্পনা থাকবে।

Critical feature-এর automated test অথবা repeatable manual test case থাকবে।

Logging-এ sensitive data বাদ দিন; monitoring ও alert ownership নির্ধারণ করুন।

## ৫.৬ Technical Naming & Folder Rules

| উপাদান | স্ট্যান্ডার্ড | উদাহরণ |
| --- | --- | --- |
| Project ID | DOBD-YYYY-NNN | DOBD-2026-014 |
| Folder | 01_Admin, 02_Research… | 06_Development |
| File | project-page-version-date | dobd-home-v03-20260729.fig |
| CSS class | kebab-case | service-card__title |
| JS variable | camelCase | projectStatus |
| Database | snake_case | client_projects |
| WordPress child theme | brand-theme-child | designorbit-child |

## ৫.৭ QA Matrix

| ডোমেইন | পরীক্ষা | Owner | Pass Criteria |
| --- | --- | --- | --- |
| Functional | Links, forms, login, search, checkout/integration | QA | No critical defects |
| Responsive | Mobile, tablet, laptop, large desktop | QA/Designer | No overlap/clipping |
| Browser | Current Chrome, Edge, Firefox, Safari baseline | QA | Core journey works |
| Content | Spelling, links, contact, legal, placeholders | PM/Content | Approved copy |
| SEO | Title, meta, canonical, sitemap, robots, schema baseline | SEO | No blocking issue |
| Performance | Image, cache, script load, Core Web Vitals review | Developer | Target agreed |
| Security | SSL, admin, updates, backup, spam, least privilege | Developer | Checklist passed |
| Accessibility | Keyboard, labels, headings, contrast, alt text baseline | QA/Designer | Major issues resolved |

## ৫.৮ Launch Procedure

| বিষয় | বিবরণ |
| --- | --- |
| Process Owner | Developer + QA + PM |
| Trigger | Client launch approval |
| Inputs | Approved staging, credentials, DNS/hosting access |
| Outputs | Live website + closure pack |
| Target SLA | Scheduled launch window |

### ধাপসমূহ

Full staging backup এবং current production backup নিন।

Maintenance window ও rollback plan confirm করুন।

Production deploy/migrate করুন এবং domain/SSL/DNS verify করুন।

Permalink, redirect, forms, payment, email ও analytics test করুন।

Search engine visibility, sitemap, robots ও canonical যাচাই করুন।

Critical pages mobile ও desktop-এ smoke test করুন।

Monitoring চালু করুন এবং 24–48 hour post-launch observation রাখুন।

Handover pack, training, warranty/support start date পাঠান।

### Quality Gates

Client launch approval

Backup + rollback ready

No critical bug

Forms/transactions verified

Analytics active

Credentials handed over securely

# অধ্যায় 6

# Complete Website Blueprint

এই অধ্যায়ের উদ্দেশ্য

DesignOrbitBD-এর নিজস্ব agency website এবং client agency-style website-এর জন্য page-by-page reusable specification প্রদান করা।

## ৬.1 Home Page

| ফিল্ড | Specification |
| --- | --- |
| উদ্দেশ্য | Brand value দ্রুত বোঝানো এবং qualified inquiry তৈরি করা |
| Primary CTA | Get a Proposal / Book a Call |
| SEO / Metadata | Title: Web Design & Development Agency in Bangladesh ¦ DesignOrbitBD |
| Mobile rule | Single-column priority, sticky/visible CTA where appropriate, tap targets ≥ practical mobile size |
| Desktop rule | Max-width grid, clear hierarchy, balanced whitespace, reusable components |
| Animation | Subtle entrance/hover; interaction যেন readability বা performance ক্ষতি না করে |

Hero: outcome-focused headline + primary CTA

Trust strip/statistics

Service overview cards

Why choose us

Selected portfolio

6-step process

Packages/pricing teaser

Testimonials

FAQ

Final CTA + contact

## ৬.2 About Page

| ফিল্ড | Specification |
| --- | --- |
| উদ্দেশ্য | বিশ্বাস, team credibility এবং working philosophy দেখানো |
| Primary CTA | Meet Our Team / Start a Project |
| SEO / Metadata | Title: About DesignOrbitBD ¦ Digital Agency Bangladesh |
| Mobile rule | Single-column priority, sticky/visible CTA where appropriate, tap targets ≥ practical mobile size |
| Desktop rule | Max-width grid, clear hierarchy, balanced whitespace, reusable components |
| Animation | Subtle entrance/hover; interaction যেন readability বা performance ক্ষতি না করে |

Brand story

Mission/vision/values

Team/roles

Process principles

Milestones

Technology/partners

CTA

## ৬.3 Services Page

| ফিল্ড | Specification |
| --- | --- |
| উদ্দেশ্য | সব সেবা তুলনা ও relevant service page-এ পাঠানো |
| Primary CTA | Explore a Service |
| SEO / Metadata | Title: Web, UI/UX & Digital Marketing Services |
| Mobile rule | Single-column priority, sticky/visible CTA where appropriate, tap targets ≥ practical mobile size |
| Desktop rule | Max-width grid, clear hierarchy, balanced whitespace, reusable components |
| Animation | Subtle entrance/hover; interaction যেন readability বা performance ক্ষতি না করে |

Service hero

Service grid

Ideal client

Process

Deliverables

FAQ

CTA

## ৬.4 Service Detail Page

| ফিল্ড | Specification |
| --- | --- |
| উদ্দেশ্য | একটি সেবার problem-solution, scope ও outcome ব্যাখ্যা |
| Primary CTA | Request Scope & Estimate |
| SEO / Metadata | Template title: [Service] in Bangladesh ¦ DesignOrbitBD |
| Mobile rule | Single-column priority, sticky/visible CTA where appropriate, tap targets ≥ practical mobile size |
| Desktop rule | Max-width grid, clear hierarchy, balanced whitespace, reusable components |
| Animation | Subtle entrance/hover; interaction যেন readability বা performance ক্ষতি না করে |

Problem/goal

Who it is for

Deliverables

Process/timeline

Technology

Package/starting scope

Case studies

FAQ

CTA

## ৬.5 Portfolio Page

| ফিল্ড | Specification |
| --- | --- |
| উদ্দেশ্য | কাজের quality ও category relevance দেখানো |
| Primary CTA | View Case Study |
| SEO / Metadata | Title: Website Design Portfolio ¦ DesignOrbitBD |
| Mobile rule | Single-column priority, sticky/visible CTA where appropriate, tap targets ≥ practical mobile size |
| Desktop rule | Max-width grid, clear hierarchy, balanced whitespace, reusable components |
| Animation | Subtle entrance/hover; interaction যেন readability বা performance ক্ষতি না করে |

Filter

Project cards

Industry/technology tags

Results highlights

CTA

## ৬.6 Portfolio Detail Page

| ফিল্ড | Specification |
| --- | --- |
| উদ্দেশ্য | Challenge, process, solution ও result প্রমাণ করা |
| Primary CTA | Build a Similar Project |
| SEO / Metadata | Title: [Project] Case Study ¦ DesignOrbitBD |
| Mobile rule | Single-column priority, sticky/visible CTA where appropriate, tap targets ≥ practical mobile size |
| Desktop rule | Max-width grid, clear hierarchy, balanced whitespace, reusable components |
| Animation | Subtle entrance/hover; interaction যেন readability বা performance ক্ষতি না করে |

Project summary

Challenge

Research

Design system

Development

Gallery

Result/metrics

Technology

Client quote

CTA

## ৬.7 Pricing Page

| ফিল্ড | Specification |
| --- | --- |
| উদ্দেশ্য | Budget fit ও next step স্পষ্ট করা |
| Primary CTA | Get Custom Quotation |
| SEO / Metadata | Title: Website Design Pricing in Bangladesh |
| Mobile rule | Single-column priority, sticky/visible CTA where appropriate, tap targets ≥ practical mobile size |
| Desktop rule | Max-width grid, clear hierarchy, balanced whitespace, reusable components |
| Animation | Subtle entrance/hover; interaction যেন readability বা performance ক্ষতি না করে |

Pricing principles

Starter/Business/Premium/Enterprise cards

Feature comparison

Add-ons

Payment milestones

FAQ

Custom quote CTA

## ৬.8 Blog Page

| ফিল্ড | Specification |
| --- | --- |
| উদ্দেশ্য | SEO traffic, expertise ও education |
| Primary CTA | Read / Subscribe |
| SEO / Metadata | Title: Web Design, WordPress & Marketing Insights |
| Mobile rule | Single-column priority, sticky/visible CTA where appropriate, tap targets ≥ practical mobile size |
| Desktop rule | Max-width grid, clear hierarchy, balanced whitespace, reusable components |
| Animation | Subtle entrance/hover; interaction যেন readability বা performance ক্ষতি না করে |

Featured article

Category navigation

Article grid

Newsletter/CTA

## ৬.9 Blog Detail Page

| ফিল্ড | Specification |
| --- | --- |
| উদ্দেশ্য | Search intent পূরণ ও service conversion |
| Primary CTA | Talk to an Expert |
| SEO / Metadata | Template title based on keyword |
| Mobile rule | Single-column priority, sticky/visible CTA where appropriate, tap targets ≥ practical mobile size |
| Desktop rule | Max-width grid, clear hierarchy, balanced whitespace, reusable components |
| Animation | Subtle entrance/hover; interaction যেন readability বা performance ক্ষতি না করে |

Article header

TOC

Content

Examples

FAQ/schema

Related posts

Service CTA

## ৬.10 Career Page

| ফিল্ড | Specification |
| --- | --- |
| উদ্দেশ্য | Role expectations ও culture স্পষ্ট করা |
| Primary CTA | Apply Now |
| SEO / Metadata | Title: Careers at DesignOrbitBD |
| Mobile rule | Single-column priority, sticky/visible CTA where appropriate, tap targets ≥ practical mobile size |
| Desktop rule | Max-width grid, clear hierarchy, balanced whitespace, reusable components |
| Animation | Subtle entrance/hover; interaction যেন readability বা performance ক্ষতি না করে |

Culture/values

Open roles

Role card

Hiring process

Application form

Privacy note

## ৬.11 FAQ Page

| ফিল্ড | Specification |
| --- | --- |
| উদ্দেশ্য | Common objection ও support প্রশ্ন resolve |
| Primary CTA | Ask a Question |
| SEO / Metadata | Title: Frequently Asked Questions |
| Mobile rule | Single-column priority, sticky/visible CTA where appropriate, tap targets ≥ practical mobile size |
| Desktop rule | Max-width grid, clear hierarchy, balanced whitespace, reusable components |
| Animation | Subtle entrance/hover; interaction যেন readability বা performance ক্ষতি না করে |

Category filter

Accordion

Contact CTA

## ৬.12 Contact Page

| ফিল্ড | Specification |
| --- | --- |
| উদ্দেশ্য | Qualified inquiry সংগ্রহ |
| Primary CTA | Submit Project Brief |
| SEO / Metadata | Title: Contact DesignOrbitBD |
| Mobile rule | Single-column priority, sticky/visible CTA where appropriate, tap targets ≥ practical mobile size |
| Desktop rule | Max-width grid, clear hierarchy, balanced whitespace, reusable components |
| Animation | Subtle entrance/hover; interaction যেন readability বা performance ক্ষতি না করে |

Contact options

Project form

WhatsApp/phone/email

Map/service area

Response expectation

Privacy consent

## ৬.13 Privacy Policy Page

| ফিল্ড | Specification |
| --- | --- |
| উদ্দেশ্য | Data collection ও usage প্রকাশ |
| Primary CTA | Contact Privacy Owner |
| SEO / Metadata | Professional legal review required |
| Mobile rule | Single-column priority, sticky/visible CTA where appropriate, tap targets ≥ practical mobile size |
| Desktop rule | Max-width grid, clear hierarchy, balanced whitespace, reusable components |
| Animation | Subtle entrance/hover; interaction যেন readability বা performance ক্ষতি না করে |

Data collected

Purpose

Cookies

Third parties

Retention

Rights/contact

## ৬.14 Terms & Conditions Page

| ফিল্ড | Specification |
| --- | --- |
| উদ্দেশ্য | Service/site terms নির্ধারণ |
| Primary CTA | Contact Us |
| SEO / Metadata | Professional legal review required |
| Mobile rule | Single-column priority, sticky/visible CTA where appropriate, tap targets ≥ practical mobile size |
| Desktop rule | Max-width grid, clear hierarchy, balanced whitespace, reusable components |
| Animation | Subtle entrance/hover; interaction যেন readability বা performance ক্ষতি না করে |

Use terms

IP

payment

limitations

dispute/contact

## ৬.15 Refund Policy Page

| ফিল্ড | Specification |
| --- | --- |
| উদ্দেশ্য | Refund/credit rule স্পষ্ট করা |
| Primary CTA | Submit Request |
| SEO / Metadata | Professional legal review required |
| Mobile rule | Single-column priority, sticky/visible CTA where appropriate, tap targets ≥ practical mobile size |
| Desktop rule | Max-width grid, clear hierarchy, balanced whitespace, reusable components |
| Animation | Subtle entrance/hover; interaction যেন readability বা performance ক্ষতি না করে |

Eligibility

non-refundable work

request process

timeline

exceptions

## ৬.16 404 Page

| ফিল্ড | Specification |
| --- | --- |
| উদ্দেশ্য | Userকে relevant path-এ ফেরানো |
| Primary CTA | Back to Home |
| SEO / Metadata | Noindex recommended |
| Mobile rule | Single-column priority, sticky/visible CTA where appropriate, tap targets ≥ practical mobile size |
| Desktop rule | Max-width grid, clear hierarchy, balanced whitespace, reusable components |
| Animation | Subtle entrance/hover; interaction যেন readability বা performance ক্ষতি না করে |

Friendly message

Search

Home/services/portfolio links

Contact CTA

## ৬.১৭ Optional Client Dashboard

Secure login

Project status and milestones

Invoice/payment history

Support ticket

Downloads/handover files

Approval requests

Maintenance reports

# অধ্যায় 7

# Design System & Development Guide

এই অধ্যায়ের উদ্দেশ্য

Reusable components, responsive behavior, coding standards, WordPress governance, performance ও security baseline প্রতিষ্ঠা করা।

## ৭.১ Layout & Tokens

| Token | Baseline |
| --- | --- |
| Container | 1200–1280px desktop; fluid mobile padding |
| Grid | 12-column desktop, 8 tablet, 4 mobile |
| Spacing | 4/8px base scale: 4, 8, 12, 16, 24, 32, 48, 64, 96 |
| Radius | 8px control, 12–16px card, pill only where meaningful |
| Shadow | Low contrast; elevation hierarchy, not decoration |
| Type scale | H1 48–64 desktop / 34–42 mobile; body 16–18 web |

## ৭.২ Component Standard

| Component | Variants | Required states |
| --- | --- | --- |
| Button | Primary, secondary, outline, ghost, danger | default, hover, focus, disabled, loading |
| Form | Label, input, help, validation | empty, focus, error, success, disabled |
| Card | Service, pricing, blog, portfolio, testimonial | default, hover, selected |
| Navigation | Desktop, mobile, dropdown, sticky | open, active, focus |
| Feedback | Alert, toast, badge, progress, loader | info, success, warning, error |
| Data | Table, pagination, filter, empty state | loading, empty, error |
| Overlay | Modal, drawer, tooltip | open, close, keyboard focus |

## ৭.৩ HTML/CSS/JavaScript Rules

Semantic HTML: heading order, landmark, button/link distinction।

CSS: design token, component scope, minimal !important, responsive mobile-first approach।

JavaScript: progressive enhancement, error handling, dependency justification।

Accessibility: visible focus, keyboard support, labels, contrast, reduced-motion consideration।

Performance: critical assets priority, unused scripts/styles কমানো, image dimensions নির্ধারণ।

Code review: correctness, security, maintainability, UX এবং regression risk যাচাই।

## ৭.৪ WordPress Governance

| Area | Standard |
| --- | --- |
| Theme | Approved theme + child theme; core/theme file direct edit নয় |
| Plugins | Business need, maintenance status, security reputation ও compatibility review |
| Admin | Named user account, least privilege, shared admin এড়ানো |
| Updates | Staging backup/test → production update |
| Forms | Spam protection, delivery log, consent text, privacy-aware storage |
| Backup | Automated schedule + offsite copy + restore test |
| SEO | One primary SEO plugin; duplicate sitemap/schema এড়ানো |
| Performance | Cache, CDN where appropriate, optimized media, database cleanup policy |

## ৭.৫ Approved Plugin Category Checklist

SEO

Caching/performance

Security/firewall

Backup

Form

Image optimization

SMTP/email delivery

Analytics/consent

Ecommerce/payment if needed

Plugin Rule

একই কাজের জন্য একাধিক plugin install করবেন না। Paid plugin license owner, renewal date ও account access Project Register-এ লিখুন।

# অধ্যায় 8

# Content, SEO & Digital Marketing System

এই অধ্যায়ের উদ্দেশ্য

Brand-consistent content, search visibility, campaign execution এবং reporting-এর জন্য standard workflow নির্ধারণ করা।

## ৮.১ Content Brief Standard

| ফিল্ড | প্রয়োজনীয় তথ্য |
| --- | --- |
| Goal | Inform, rank, convert, support বা retain |
| Audience | Industry, role, awareness stage, pain point |
| Primary keyword/topic | একটি primary intent; natural related terms |
| Message hierarchy | Problem → value → proof → CTA |
| Evidence | Case study, screenshot, data source, testimonial |
| CTA | একটি primary; optional secondary |
| Approval | Content owner + client approver |

## ৮.২ On-page SEO Checklist

### SEO Page Checklist

| ✓ | পরীক্ষার বিষয় | নোট |
| --- | --- | --- |
| ☐ | Search intent matched |  |
| ☐ | Unique title and meta description |  |
| ☐ | One clear H1 |  |
| ☐ | Logical H2/H3 |  |
| ☐ | Descriptive URL |  |
| ☐ | Internal links |  |
| ☐ | Relevant image alt text |  |
| ☐ | Canonical |  |
| ☐ | Index/noindex correct |  |
| ☐ | Schema where valid |  |
| ☐ | Open Graph image/title |  |
| ☐ | Mobile readability |  |
| ☐ | Sitemap inclusion |  |
| ☐ | Redirect from old URL if applicable |  |

## ৮.৩ SEO Delivery Workflow

| বিষয় | বিবরণ |
| --- | --- |
| Process Owner | SEO Specialist |
| Trigger | New site/campaign/monthly cycle |
| Inputs | Business goal, analytics, keyword set, pages |
| Outputs | Prioritized actions + monthly report |
| Target SLA | Monthly |

### ধাপসমূহ

Baseline audit এবং measurement access verify করুন।

Keyword/search intent map তৈরি করুন।

Technical, on-page ও content backlog priority দিন।

Approved changes implement বা responsible owner-কে assign করুন।

Search Console/analytics observation এবং ranking trend review করুন।

Report-এ কাজ, ফলাফল, সমস্যা ও next action লিখুন।

### Quality Gates

Tracking works

Actions linked to goal

No guaranteed ranking claim

Client understands next steps

## ৮.৪ Social & Content Calendar

Content pillars: Education, Portfolio/Proof, Process/Trust, Offer, Team/Culture।

প্রতিটি post-এর objective, audience, format, CTA, owner ও publish date থাকবে।

Client work publish করার আগে written permission নিন।

Campaign creative approved brand system অনুযায়ী হবে।

Monthly review: reach নয়, qualified inquiry ও assisted conversionও বিবেচনা করুন।

## ৮.৫ Paid Campaign Controls

Budget এবং approval authority লিখিত।

Tracking/event test campaign launch-এর আগে।

Audience, exclusion, geography ও schedule document।

Creative version naming consistent।

Daily spend anomaly monitor; weekly optimization note।

Client report-এ spend, result, cost per result ও limitations উল্লেখ।

# অধ্যায় 9

# Maintenance, Support & Security

এই অধ্যায়ের উদ্দেশ্য

Website launch-এর পরে update, backup, incident, support request এবং monthly health management standard করা।

## ৯.১ Support Severity Matrix

| Severity | উদাহরণ | Acknowledgement target | Action |
| --- | --- | --- | --- |
| Critical | Site down, payment failure, active compromise | 1 hour during coverage | Immediate triage + client update |
| High | Major feature unavailable, many users affected | 4 working hours | Workaround/repair priority |
| Normal | Bug with limited impact, content change | 1 business day | Schedule in support queue |
| Low | Enhancement/request | 2 business days | Estimate or backlog |

## ৯.২ Monthly Maintenance SOP

| বিষয় | বিবরণ |
| --- | --- |
| Process Owner | Maintenance Owner |
| Trigger | Monthly maintenance window |
| Inputs | Admin/hosting access, backup, monitoring data |
| Outputs | Updated site + health report |
| Target SLA | Monthly |

### ধাপসমূহ

Current full backup এবং restore point confirm করুন।

Staging-এ core/theme/plugin compatibility review ও update test করুন।

Security scan, admin users, failed login এবং suspicious change review করুন।

Critical forms, checkout, email delivery ও primary pages smoke test করুন।

Performance, uptime, storage, SSL এবং domain expiry review করুন।

Broken links, spam, database health ও outdated content flag করুন।

Client report-এ completed work, risk এবং recommendation দিন।

### Quality Gates

Backup verified

No unresolved critical alert

Forms work

Report sent

Credentials not exposed

## ৯.৩ Backup Policy

Schedule project criticality অনুযায়ী: daily/weekly + monthly archive।

কমপক্ষে এক copy production server-এর বাইরে।

Retention ও encryption plan document।

Quarterly অথবা major platform change-এর পরে restore test।

Backup success alert-এর owner নির্ধারণ।

Sensitive backup access least privilege।

## ৯.৪ Incident Response

Detect and record time/source.

Contain impact; unnecessary access revoke/rotate.

Preserve relevant evidence/logs.

Assess affected systems/data and business impact.

Inform authorized management/client using verified facts.

Recover from clean state and verify.

Write incident report and preventive actions.

Update SOP/control after review.

Security Communication

Incident চলাকালে অনুমানভিত্তিক statement দেবেন না। কী জানা গেছে, কী অজানা, কী action নেওয়া হয়েছে এবং পরবর্তী update কখন—এগুলো স্পষ্ট করুন।

# অধ্যায় 10

# Employee Onboarding, Training & Performance

এই অধ্যায়ের উদ্দেশ্য

নতুন কর্মীকে ৩০ দিনে productive করা, role competency যাচাই করা এবং performance review standardize করা।

## ১০.১ 30-Day Onboarding Plan

| সময় | কাজ | আউটপুট |
| --- | --- | --- |
| Day 1 | Company, policies, tools, access, security briefing | Signed access & policy checklist |
| Days 2–3 | Services, lifecycle, communication, file naming | Knowledge check |
| Days 4–5 | Role SOP, shadow active project, sample task | Supervisor feedback |
| Week 2 | Guided real task, report submission, review cycle | Quality score |
| Week 3 | Own small deliverable, client communication simulation | Competency observation |
| Week 4 | Independent task with gate review | 30-day evaluation + development plan |

## ১০.২ Mandatory Training Modules

Company foundation and service standards

Client communication and documentation

Project lifecycle and quality gates

Information security and access handling

Role-specific technical SOP

QA and handover

Daily/weekly reporting

Escalation and incident handling

## ১০.৩ Performance Review

| Dimension | Weight baseline | Evidence |
| --- | --- | --- |
| Delivery & deadline | 25% | Task/project data |
| Quality & rework | 25% | QA defect/revision data |
| Communication & documentation | 15% | Updates, notes, client feedback |
| Process compliance | 15% | Checklist, SOP, security |
| Business/client impact | 10% | Outcome/feedback |
| Learning & teamwork | 10% | Training, support, improvement |

## ১০.৪ Daily Work Discipline

দিনের শুরুতে priority ও dependency review।

Task status real time বা end-of-day-এর আগে update।

Blocker ৩০–৬০ মিনিটের বেশি হলে PM/lead-কে জানান।

কাজের evidence/link attach করুন।

End-of-day report: completed, pending, blocker, next plan।

Company/client files ব্যক্তিগত channel-এ ছড়িয়ে রাখবেন না।

# অধ্যায় 11

# Reports, KPI & Management Rhythm

এই অধ্যায়ের উদ্দেশ্য

Daily operations থেকে monthly business review পর্যন্ত কী রিপোর্ট হবে, কীভাবে সিদ্ধান্ত নেওয়া হবে এবং কোন metric track হবে তা নির্ধারণ করা।

## ১১.১ Reporting Rhythm

| রিপোর্ট | Owner | সময় | মূল বিষয় |
| --- | --- | --- | --- |
| Daily Work Report | প্রতিটি কর্মী | দিন শেষে | Completed, pending, blocker, next day |
| Weekly Project Report | PM | সাপ্তাহিক | Progress, milestone, risk, decisions |
| Client Progress Report | PM | সাপ্তাহিক/দ্বিসাপ্তাহিক | Visual progress, approvals, needed input |
| Monthly Operations | Operations | মাসিক | Delivery, utilization, quality, risk |
| SEO/Marketing Report | Specialist | মাসিক | Work, traffic/leads, spend, insight, next actions |
| Website Health Report | Maintenance | মাসিক | Update, backup, security, uptime, performance |
| Management Review | CEO/Leads | মাসিক | Revenue, pipeline, margin, client, people |

## ১১.২ Core KPI Dictionary

| KPI | Formula | Owner | Interpretation |
| --- | --- | --- | --- |
| On-time milestone rate | On-time milestones / total due milestones | PM | ≥ target set quarterly |
| Rework rate | Unplanned rework hours / total project hours | PM/QA | Downward trend |
| QA escape rate | Post-launch defects / total defects | QA | Low and decreasing |
| Proposal win rate | Won proposals / submitted proposals | Sales | By segment/service |
| Lead response time | Average first response time | Sales | Within standard |
| Receivable days | Average days to collect invoices | Finance | Within payment terms |
| Client satisfaction | Survey/closure score | PM | Target defined |
| Support SLA compliance | Tickets responded within target / total | Support | High compliance |
| Utilization | Billable hours / available delivery hours | Operations | Balanced, not burnout |

## ১১.৩ Meeting Cadence

| Meeting | Cadence | Duration | Output |
| --- | --- | --- | --- |
| Daily delivery stand-up | Daily | 15 min | Priority, blocker, owner |
| Project review | Weekly | 30–45 min | Timeline, risk, decisions |
| Sales pipeline | Weekly | 30 min | Next action per lead |
| Operations review | Monthly | 60–90 min | KPI, capacity, improvement |
| Quarterly planning | Quarterly | Half day | Goals, targets, resource plan |

# অধ্যায় 12

# Forms, Governance & Continuous Improvement

এই অধ্যায়ের উদ্দেশ্য

সকল template-এর ব্যবহার, নথি সংরক্ষণ, version control এবং SOP উন্নয়নের প্রক্রিয়া নির্ধারণ করা।

## ১২.১ Required Project Records

Lead/discovery record

Approved proposal/scope

Contract/NDA where applicable

Invoice/payment record

Kickoff minutes

Requirement and asset register

Design approval

Change request/revision log

QA and launch checklist

Handover/credential record

Closure report and client feedback

## ১২.২ Document Retention Baseline

| Record | Location | Owner | Retention baseline |
| --- | --- | --- | --- |
| Contract/invoice | Restricted admin/finance folder | Finance | As required by policy/law |
| Project files | Project workspace | PM | Active + archival period |
| Credentials | Approved password manager | Technical owner | Until revoked/handed over |
| Client approvals | Project communication archive | PM | Project lifecycle + archive |
| Reports | Project/operations folder | Owner | At least operational review period |
| Incident record | Restricted security folder | Management | Long-term control evidence |

## ১২.৩ SOP Change Control

Improvement/issue logged.

Process owner drafts change and reason.

Affected roles review impact.

Authorized person approves.

Version/date/change log updated.

Affected staff trained.

Old copy archived to prevent accidental use.

## ১২.৪ Manual Acceptance

| নাম | পদ | আমি পড়েছি/বুঝেছি | স্বাক্ষর | তারিখ |
| --- | --- | --- | --- | --- |

## ১২.৫ Change Log

| Version | Date | Section | Change | Approved by |
| --- | --- | --- | --- | --- |
| 1.0 | 29 July 2026 | All | Initial operational baseline | [Name] |

# পরিশিষ্ট A — Project Folder Structure

প্রস্তাবিত structure:

00_Admin — proposal, contract, invoice, approvals

01_Discovery — brief, notes, research

02_Content — copy, assets, content status

03_UX — sitemap, wireframe, user flow

04_UI — design source, exports, approval

05_Development — code, configuration notes

06_QA — test cases, bugs, evidence

07_Launch — backups, DNS, launch checklist

08_Handover — manual, credentials record, training

09_Reports — status, SEO, maintenance

99_Archive — superseded versions

# পরিশিষ্ট B — Definition of Done

### A Deliverable is Done When

| ✓ | পরীক্ষার বিষয় | নোট |
| --- | --- | --- |
| ☐ | Acceptance criteria met |  |
| ☐ | Internal QA passed |  |
| ☐ | Required documentation updated |  |
| ☐ | No unresolved critical/high defect |  |
| ☐ | Owner and approver recorded |  |
| ☐ | Files saved in correct location |  |
| ☐ | Client approval received where required |  |
| ☐ | Next-step/maintenance responsibility clear |  |

# পরিশিষ্ট C — Recommended Tools Categories

| Need | Tool category | Control |
| --- | --- | --- |
| Project management | Task board / project tracker | One source of truth |
| Design | UI/UX design and prototype | Organized components/version |
| Code | Version control repository | Access + branch controls |
| Files | Cloud document storage | Folder/permission standard |
| Credentials | Password manager | No plain-text sharing |
| Communication | Email + approved messaging | Decision summaries archived |
| Analytics | Web analytics/Search Console | Access owner documented |
| Support | Ticket/helpdesk or shared tracker | Severity/SLA recorded |

End of Manual

এই master manual-এর সঙ্গে SOP & Forms Handbook এবং Excel Operations Templates ব্যবহার করুন। Company-specific pricing, legal text, exact team names, SLA coverage hours এবং final brand assets অনুমোদনের পরে Version 1.1-এ update করুন।